# PHASE 2 — Business Core Migration Report

Product: Sirman / لایق الکترونیک پارسیان

Version: 1405.5.23ι (assembly 1405.5.23.10)

Date: 1405/05/23 (2026-08-14)

Branch: cursor/phase2-core-3733  |  Base: cursor/phase1-core-3733

Method: EXTRACT + REFACTOR + REUSE + TEST. No rewrite. No parallel inventory/invoice/warranty systems.

# 1. Executive Summary

Phase 2 extracted the already-existing pure business formulas into desktop/Sirman.Core/Business and exposed them through one Host bridge (RunBusiness). Storage is still localStorage. HTML-only still runs the original JavaScript. In the Windows exe, Core results are compared with JS (dual-run); on mismatch the old JS result is kept so behavior does not change. God-object warranty save/close, warehouse documents, and reports were not forcibly ripped out of the UI because that would risk live data paths.

# 2. Baseline Before Phase 2

Branch at start: cursor/phase1-core-3733 @ 45cf535 (1405.5.23θ)

HTML tests: node test_laegh.js Sirman_Final.html → 495 passed / 0 failed

C# tests: dotnet test desktop/Sirman.Core.Tests → 24 passed / 0 failed

Application: single HTML UI + WebView2 Host; data in localStorage/IndexedDB; SmartCore/InventoryEngine in JS; Phase 1 security gate already present

Baseline was green. Phase 2 failures were not mixed with baseline failures.

# 3. Business Logic Inventory

File for all rows unless noted: Sirman_Final.html. Tests: test_laegh.js groups as listed.

| Name | Function | Deps | In | Out | Data effect | Tests | Move risk |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Warranty end date | calcWarrantyEndDate / addJalaliMonths | Jalali string | date, months | date | none | SmartCore calc | low — MOVED (compute) |
| Balance / remaining | calcBalance | none | total, paid | number | none | SmartCore calc | low — MOVED |
| Final amount | calcFinalAmount | none | parts, labor, other, discount | number | none | SmartCore calc | low — MOVED |
| Available stock | calcAvailableStock / InventoryEngine.stock | item/byWh | qty, reserved | number / snapshot | none | Inventory + SmartCore | low — MOVED |
| Reorder point | calcReorderPoint | none | usage, lead, safety | number | none | SmartCore | low — MOVED |
| SLA age | calcSlaStatusFromAgeHours | none | hours | enum | none | SmartCore SLA | low — MOVED |
| Invoice line/total | calcT / getData / calcInvoiceLine | DOM | est, disc%, finRaw | da, fin, tE/tD/tF | none until save | calcT disc>0 tests | medium — formula MOVED; DOM stays |
| Sale total | calcSaleTotal | saleItems DOM | qty, price, disc | grandTotal | none until save | sales tests | medium — MOVED formula |
| Payment withdraw | withdrawFromAccount | accounts[] | accId, amount | error or persist | writes accounts | accounts module | medium — rule MOVED; persist JS |
| Inventory reserve/release | invReserveOnItem / invReleaseReserveOnItem | item maps | item, qty, whId | mutated item | in-memory item | Inventory execution | medium — Core clone; JS still mutates |
| Kardex / low / search / value / dead / consumed | InventoryEngine.* | arrays | lists | lists/number | none | Inventory execution | medium — MOVED compute |
| Part suggest | suggestPartsForCase | parts catalog | prod/model/problem | hits | none | SmartCore suggest | low — MOVED |
| Warranty transition | canWarrantyTransition / applyWarrantyTransition | status | from,to / record | bool / new record | none until closeWar | workflow tests | low can-transition MOVED; apply not wrapped (closedAt clock) |
| Warranty save/close | saveWar / closeWar / warrantyCloseMissingFields | parts, accounts, daqi, DOM | form | persist + side effects | high write | warranty tests | HIGH — NOT fully moved |
| Warehouse docs | saveWarehouseDoc / applyStockByWarehouse | InventoryEngine, parts | form | persist | high write | warehouse tests | HIGH — NOT moved |
| Invoice complete | closeInv / saveInv | inventory, defective | form | stock -1, persist | high | invoice tests | HIGH — persist stays JS |
| Customer | savePBContact | phonebook fn/ln | form | persist | write | phonebook tests | not moved (storage + fn/ln) |
| Product | saveProd / saveInvItem | products, inventory | form | persist | write | product tests | not moved |
| Device (invoice rows) | getData items | DOM | fields | items[] | none | invoice | UI collection stays |
| Service catalog | saveSvc | services[] | form | persist | write | parts/services | not moved |
| Technician | ROLE service pages; no assign-tech engine | roles | — | — | — | roles | no separate workflow exists — not invented |
| Tasks | saveTask | tasks[] | form | persist | write | tasks tests | not moved |
| Reports | dashboard / financial / kardex UI | all stores | filters | HTML/Excel | none | report tests | not moved |
| Discount/tax | percent on line only; no separate tax engine | calcT / sale | % | rounded amount | none | calcT | MOVED as line formula; no VAT invented |
| Finance deposit | depositIntoAccount | accounts | amount | persist + emit | write | accounts | rule check only |

# 4. Logic moved

CalculationEngine: warrantyEndDate, balance, finalAmount, availableStock, reorderPoint, sla, addJalaliMonths

InvoicePricing: invoice line (est/disc/fin), invoice totals, sale line, sale total

PaymentRules: withdraw validity, deposit amount, remaining

InventoryCore: stock snapshot, reserve, release, consume (max 0), addStock, normalize warehouse, kardex, lowStock, search, value, deadStock, consumed

WarrantyWorkflow: canTransition open→closed, applyTransition (pure, closedAt passed in), closeMissing basic fields

PartsAdvisor: suggestPartsForCase

Host: RunBusiness(name, json) → BusinessFacade → Core. Not a second Host.

# 5. Logic not moved

saveWar / closeWar (stock side effects, defective warehouse, deposit prompt, DOM, fdt timestamps)

saveWarehouseDoc / applyStocktakeAdjustments / applyStockByWarehouse persistence

saveInv / closeInv persistence and inventory[code].qty writes

Customer/product/task CRUD and localStorage

Backup/restore, print engine, LAN workspace, audit storage

Reports

applyWarrantyTransition HTML wrapper (closedAt = fdt() would fail dual-run)

JS implementations of the moved formulas (kept as HTML-only fallback + dual-run source)

# 6. Architecture Before

UI (HTML/JS) owned display AND formulas AND localStorage. Host Object was a shell (files, print, network, Phase 1 security). SmartCore/InventoryEngine were JS objects.

# 7. Architecture After (actual)

UI (Sirman_Final.html)
  → Host Boundary (sirmanHost.RunBusiness + existing methods)
      → Application: BusinessFacade + SecurityFacade
          → Business Core: Calculation / InvoicePricing / PaymentRules / InventoryCore / WarrantyWorkflow / PartsAdvisor
              → Domain contracts + BusinessEvent record (no EventBus)
          → Data: CurrentStorage marker + IInventoryRepository / IInvoiceRepository / ICustomerRepository (empty; Phase 3)
              → Current storage still HTML localStorage (JS writes)

HTML-only skips Host and uses the same JS formulas.

# 8. Application Services created

BusinessFacade.Run(op, json) — dispatcher for use-cases listed above

SecurityFacade (Phase 1) unchanged

Did not create empty CustomerService/InvoiceService wrappers that would duplicate names without owning data.

# 9. Domain components created

BusinessEvent record

SmartCoreContract / InventoryEngineContract updated to describe the real Phase 2 path

No duplicate entity classes for Customer/Invoice rows (those remain JS objects until Phase 3 storage).

# 10. Inventory architecture

Single engine: JS InventoryEngine still the in-app API. InventoryCore is the C# port of the same functions on JSON snapshots. No second warehouse. Consume matches Math.max(0, qty-n); insufficient stock is still allowed after UI confirm (existing rule, not tightened).

# 11. Invoice / Pricing architecture

Line formula extracted (disc>0 → est-da, else manual fin). Sale uses Math.round(qty*(price-discAmt)). Totals are sums. No tax engine was invented. Persistence of invoices/sales remains JS.

# 12. Warranty architecture

Transition rule open→closed is in Core and dual-run on canWarrantyTransition. Full close/save stays JS (multi-step: missing fields UI, defective stock, optional deposit, emit warranty:closed). God-object not exploded in one step.

# 13. Service / Repair architecture

Existing cases are warranty records (initialService paths). Create/receive/assign-tech/QC as separate verbs do not exist as engines. Not invented. Parts consumed-in-service listing is in InventoryCore.Consumed.

# 14. Data Access boundary

CurrentStorage.Kind = html-localStorage-indexeddb. Interfaces IInventoryRepository, IInvoiceRepository, ICustomerRepository exist as Phase 3 placeholders only. Core never reads localStorage. Snapshots travel as JSON through Host.

# 15. Host boundary

One new method: RunBusiness(string name, string json). Always allowed (pure compute / snapshot in, snapshot out). Does not write disk. Existing gated methods unchanged. Host is still a bridge, not a god object.

# 16. Dependency map

HTML → Host (Windows only) → Application (BusinessFacade) → Business/Domain. Domain has no using of WinForms, WebView2, or localStorage. Infrastructure/SafeError used only for user-facing JSON errors.

# 17. Duplicate logic removed

None of the original JS formula functions were deleted. Removing them would break HTML-only and the existing extractFunctionSource tests. Dual-run uses both copies as a comparison, not two competing products. Documented as remaining debt until Phase 3/4 when HTML-only may retire.

# 18. Tests added

C#: CalculationEngineTests, InvoicePricingTests, PaymentRulesTests, WarrantyWorkflowTests, InventoryCoreTests, BusinessFacadeDualRunTests (vectors copied from HTML SmartCore/Inventory tests)

HTML: group «هسته کسب‌وکار فاز ۲» — RunBusiness allow-list, calcInvoiceLine without Host, dualPrefer keeps JS on mismatch

Proven red on 1405.5.23θ copy: calcInvoiceLine and runBusinessCore absent

# 19. Tests Before / After

| Suite | Before (θ) | After (ι) |
| --- | --- | --- |
| test_laegh.js | 495 / 495 | 496 / 496 |
| Sirman.Core.Tests | 24 / 24 | 38 / 38 |

# 20. Problems found

applyWarrantyTransition uses fdt() so a naive dual-run would disagree on closedAt — wrapper not added

calcT is DOM-coupled; only the numeric line formula could move

Customer validator still expects name while UI uses fn/ln (Phase 1 debt)

warehouse vs inventory page keys still differ

JS Event bus remains the live bus; C# BusinessEvent is a type only

# 21. Problems left unsolved on purpose

Did not delete JS duplicates (HTML-only + tests)

Did not move saveWar/closeWar/closeInv persistence

Did not build SQL or REST

Did not invent technician assignment / QC workflow

Did not make Core the writer of localStorage

Did not tighten consume-below-zero (UI still confirms and continues)

# 22. Remaining technical debt

Data still in the browser

Dual copies of formulas until HTML-only is dropped

Warranty/invoice writes still multi-step without a unit-of-work

SecretStore still not DPAPI (Phase 1)

Empty repository interfaces await Phase 3 adapters

# 23. Risks

If C# and JS drift, exe keeps JS (safe) but Core is ignored until tests catch it

JSON key/type mismatch on inventory.stock dual-run could log core_mismatch; local snapshot still used

RunBusiness is always-allowed compute — do not later add disk writes to it without a permission gate

# 24. Proposed PHASE 3

Central database behind the existing interfaces. Adapters replace JSON snapshots for Inventory/Invoice/Customer only after a dual-read period. Do not add public REST. Keep Host as the only UI↔Core path. Then persist consume/close as one unit-of-work in Core.

# 25. WHAT EXISTS

Sirman HTML app + WebView2 + Sirman.Core (security + business) + RunBusiness + JS fallback + localStorage.

# 26. WHAT WAS MOVED

Pure calculations, inventory snapshot/reserve math, invoice/sale line math, payment withdraw checks, warranty open→closed rule, part suggestions — into C# Business Core, called via Host when present.

# 27. WHAT WAS REMOVED

No product feature removed. No JS formula function deleted.

# 28. WHAT WAS NOT TOUCHED

UI framework, WebView2, backup format, LAN, print, SmartCore/InventoryEngine object names, Event Bus, localStorage schema, warranty save/close orchestration, warehouse document persistence, reports, REST/SQL.

# 29. WHAT REMAINS

Make Core the data writer (Phase 3). Then drop JS formula copies. Then network API (Phase 4).

# Architecture diagram (as built)

UI  (Sirman_Final.html)
                  │  display, forms, localStorage I/O
                  ▼
           Host Boundary
         sirmanHost.RunBusiness
         (+ existing file/print/network/security methods)
                  │
                  ▼
          Application Services
         BusinessFacade | SecurityFacade
                  │
                  ▼
             Business Core
        ┌─────────┼──────────┬────────────┐
        ▼         ▼          ▼            ▼
   Calculation  Inventory  Invoice/    Warranty
   Engine       Core       Payment     Workflow
        │         │          │            │
        └─────────┼──────────┴────────────┘
                  ▼
             Data Access
        CurrentStorage + empty
        I*Repository (Phase 3)
                  │
                  ▼
          Current Storage
        localStorage / IndexedDB