PHASE 2B — FINAL COMPLETION AUDIT

گزارش نهایی و قابل اثبات — بدون تغییر کد

شاخه: cursor/phase2b-core-3733  |  commit 68cdb30  |  نسخه 1405.5.23κ  |  تاریخ حسابرسی: 2026-08-14

تعریف MIGRATED در این سند: پیاده‌سازی C# + UI از Host می‌خواند + در exe فرمول JS اول اجرا نمی‌شود + Writer دوم برای همان قانون نیست + تست + رگرسیون سبز. HTML-only fallback جداگانه ثبت می‌شود و Fully Migrated حساب نمی‌شود اگر UI تابع را صدا نزند.

# 2. Executive Summary

PHASE 2B STATUS: PARTIALLY COMPLETE

COMPLETE نیست: persist، saveWar/closeWar، حواله انبار، مشتری، وظایف، گزارش، فروش persist، و چند فرمول بدون caller UI هنوز JS هستند. HTML-only همیشه JS است.

SCAFFOLD ONLY نیست: InvoicePricing.Line و InventoryCore.Reserve/Stock واقعاً از UI exe صدا می‌شوند.

NOT COMPLETE نیست: یک commit پیاده‌سازی (68cdb30) Host-first را برای چند قانون وصل کرده و تست‌ها سبزند.

| Metric | Count | Evidence |
| --- | --- | --- |
| Fully Migrated (تعریف سخت بالا، در exe) | 8 | خط فاکتور، پایان گارانتی، SLA، snapshot موجودی، رزرو، آزادسازی، قانون برداشت، قانون واریز |
| Partially Migrated | 6 | جمع فاکتور، جمع فروش، sale.line، consume فروش، persist پرداخت، calcT جمع JS سپس overwrite |
| COPY — NOT MIGRATED (C# هست، UI صدا نمی‌زند یا JS همیشه اجرا می‌شود به‌عنوان مالک) | 7 | calcBalance/FinalAmount/AvailableStock/ReorderPoint بدون caller UI؛ PartsAdvisor؛ WarrantyWorkflow.Apply؛ InventoryCore.AddStock/Kardex/... |
| Deferred | 6 | saveWar, closeWar, closeInv persist, saveWarehouseDoc, applyStockByWarehouse, suggestParts |
| Still JavaScript (مالک persist/CRUD) | 12+ | مشتری، وظایف، گزارش، saveInv، saveSale، restock، Adjust، Technician، Device form، Workflow UI |
| C# Source of Truth in exe (Host present) | 8 fully + overlay on 6 partial | takeBusinessCore / hasBusinessCore |
| Items with C# unit tests covering the formula | 14 Phase2 + 13 Phase2B + prior engine tests | Sirman.Core.Tests 51 PASS |

Migration Completion (Fully Migrated / identified): 8 / 39 ≈ 21%. Partial و Deferred در صورت کسر نشده‌اند.

# 3. Baseline

قبل از PHASE 2B = نوک origin/cursor/phase2-core-3733 (ι). در همین محیط قبل از commit 68cdb30 اجرا شد:

| Item | Value |
| --- | --- |
| Git Commit | 43290a4 (docs audit) روی ι؛ پیاده‌سازی فاز ۲: 1a99eb2 |
| Version | 1405.5.23ι / assembly 1405.5.23.10 |
| Build Result | dotnet test Sirman.Core.Tests restore+build PASS (WPF Desktop exe روی این لینوکس NOT VERIFIED) |
| JS Test Count | 496 PASS / 0 FAIL |
| C# Test Count | 38 PASS / 0 FAIL / 0 SKIP |
| Warning | UNKNOWN (خروجی testhost warning جدا چاپ نکرد) |

# 4. Git Audit

فقط یک commit متعلق به PHASE 2B است (نسبت به origin/cursor/phase2-core-3733):

| Commit | Date | Author | Message |
| --- | --- | --- | --- |
| 68cdb30f9258818d744e2eb502c920811337cbfa | 2026-08-14 14:17:01 +0000 | Cursor Agent <cursoragent@cursor.com> | feat(core): make C# Business Core the exe source of truth (1405.5.23κ) |

Files Changed: 30 files, +99517 / -2131 (عمدتاً کپی HTML نسخه‌دار). Deleted: 0.

| Path | Change | Purpose |
| --- | --- | --- |
| Sirman_Final.html (+ copies/index/Laegh/kits) | Modified | Host-first takeBusinessCore؛ حذف dualPrefer؛ نسخه κ |
| desktop/Sirman.Core/Data/CurrentJsonStore.cs | Added | آداپتر MergeItem — در runtime محصول UNUSED |
| desktop/Sirman.Core/Data/CurrentStorage.cs | Modified | IInventoryRepository.MergeItem |
| desktop/Sirman.Core.Tests/Phase2BTests.cs | Added | ۱۳ تست لبه |
| test_laegh.js | Modified | ۲ تست SoT exe |
| docs/ARCHITECTURE_RULES.md | Modified | بند ۱۰ SoT exe؛ κ=11 |
| SIRMAN_VERSION.json / BAT / props | Modified | 1405.5.23κ / .11 |
| PHASE_2B_COMPLETION_REPORT.docx | Added | گزارش مرحله‌ای قبلی |
| updates/Sirman_Update_1405.5.23κ.json | Added | setVersion only |

# 5. File Inventory

| File | Status | Purpose | Phase 2B Role |
| --- | --- | --- | --- |
| Sirman_Final.html | Modified | UI + fallback JS + Host-first | اصلی |
| desktop/Sirman.Desktop/SirmanHostObject.cs | Unchanged in 2B (from فاز ۲) | RunBusiness line 50 | پل Host |
| desktop/Sirman.Desktop/DesktopSecurity.cs | Unchanged in 2B | BusinessFacade instance | پل |
| desktop/Sirman.Core/Application/BusinessFacade.cs | Unchanged in 2B (فاز ۲) | Dispatch ops | Application |
| desktop/Sirman.Core/Business/*.cs | Unchanged in 2B (فاز ۲) | موتورها | Core logic |
| desktop/Sirman.Core/Data/CurrentJsonStore.cs | Added 2B | Merge JSON | Adapter scaffold in prod |
| desktop/Sirman.Core.Tests/Phase2BTests.cs | Added 2B | Edge tests | Tests |
| test_laegh.js | Modified 2B | HTML SoT tests | Tests |

# 6. Business Logic Inventory

| Logic | Old JS Location | New C# Location | UI Uses C#? | SoT | Writer | Test | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Customer | HTML phonebook/sv localStorage | EntityValidator Customer_RequiresName only | NO | JS | JS | C# validator فاز ۱ | NOT MIGRATED |
| Device | فرم فاکتور/گارانتی HTML | NOT FOUND | NO | JS | JS | HTML tests قدیمی | NOT MIGRATED |
| Service case persist | saveWar :18884 | NOT FOUND service | NO | JS | JS | HTML warranty tests | DEFERRED — LIVE DATA RISK |
| Warranty close | closeWar :19067 | WarrantyWorkflow.Apply unused by UI | NO | JS | JS | OnlyOpenToClosed (نه closeWar) | DEFERRED — LIVE DATA RISK |
| Inventory warehouse docs | saveWarehouseDoc :16380 applyStockByWarehouse :17031 | InventoryCore.AddStock unused by UI | NO | JS | JS | AddStockRejectsZero only | DEFERRED — SAFETY RISK |
| Parts catalog CRUD | HTML parts[] / svParts | NOT FOUND | NO | JS | JS | HTML | NOT MIGRATED |
| Invoice save/close persist | saveInv :11620 closeInv :11546 | NOT FOUND persist | line/totals YES | JS persist | JS persist | HTML | NOT MIGRATED persist / PARTIAL pricing |
| Payment persist | svAccounts :21587/21620 | PaymentRules rule only | rule YES exe | C# rule / JS persist | BOTH (rule C# / row JS) | Phase2B payment tests | PARTIAL |
| Pricing line | calcInvoiceLine :11509 | InvoicePricing.Line | YES exe | C# exe / JS HTML-only | C# compute exe | Line_* + HTML SoT test | MIGRATED (exe) |
| Sales persist | saveSale :20297 | NOT FOUND | totals overlay | JS persist | JS | HTML sale cycle | NOT MIGRATED persist |
| Technician | HTML companyReport fields | NOT FOUND | NO | JS | JS | HTML close-missing | NOT MIGRATED |
| Tasks | saveTask :13698 | NOT FOUND | NO | JS | JS | HTML | NOT MIGRATED |
| Workflow object | SmartCore.workflow JS :24852 | WarrantyWorkflow | canTransition host-first; apply unused | mixed | JS closeWar | OnlyOpenToClosed | PARTIAL / DEAD apply |
| Reports | HTML aggregation | NOT FOUND | NO | JS | JS | HTML | NOT MIGRATED |
| Calculations (wired) | see §7 | CalculationEngine | some YES | C# exe if called | C# | yes | mixed |
| SLA | calcSlaStatusFromAgeHours :24797 callers SLA UI | CalculationEngine.SlaStatusFromAgeHours | YES | C# exe | C# status / JS persist alert | Sla_Boundaries | MIGRATED (exe) |

# 7. Calculation Migration

calcInvoiceLine

Old Function: calcInvoiceLine

Old File: Sirman_Final.html:11509

New Class: Sirman.Core.Business.InvoicePricing

New Method: Line

C# Implementation: desktop/Sirman.Core/Business/InvoicePricing.cs — JsRound(est*disc/100)

UI Call Path: calcT/getData → calcInvoiceLine → takeBusinessCore(invoice.line) → BusinessFacade → InvoicePricing.Line

JS Still Executes?: exe+Host: NO (return core first). HTML-only: YES fallback.

C# Test: Line_UsesDiscountWhenDiscPositive, Line_KeepsManualFinWhenDiscZero, InvoiceLine_* Phase2B; HTML SoT mock fin=777

Regression: HTML 498 PASS / C# 51 PASS (this audit)

Source of Truth: exe C# / HTML-only JS

Status: MIGRATED (exe). HTML-only fallback remains.

calcSaleTotal

Old Function: calcSaleTotal

Old File: Sirman_Final.html:20192

New Class: InvoicePricing

New Method: SaleTotal

C# Implementation: SaleLine then sum

UI Call Path: UI فروش → calcSaleTotal → JS reduce ALWAYS then takeBusinessCore(sale.total) overwrite

JS Still Executes?: YES always (even in exe) then C# may overwrite

C# Test: SaleLine_MatchesCalcSaleTotal, SaleLine_ZeroQtyBecomesOne

Regression: HTML 498 PASS / C# 51 PASS (this audit)

Source of Truth: C# if Host returns else JS; JS still computed

Status: PARTIAL — JS always executes. DUPLICATE BUSINESS LOGIC RISK

calcBalance

Old Function: calcBalance

Old File: Sirman_Final.html:24766

New Class: CalculationEngine

New Method: Balance

C# Implementation: total-paid

UI Call Path: NO UI caller found (only definition + extracted HTML tests)

JS Still Executes?: If called: Host-first. UI does not call.

C# Test: Balance_Final_Stock_Reorder_MatchHtml, AvailableStock_ZeroAndMissing

Regression: HTML 498 PASS / C# 51 PASS (this audit)

Source of Truth: unused in UI

Status: COPY — NOT MIGRATED (UI does not use)

calcFinalAmount

Old Function: calcFinalAmount

Old File: Sirman_Final.html:24773

New Class: CalculationEngine

New Method: FinalAmount

C# Implementation: parts+labor+other-discount

UI Call Path: NO UI caller found

JS Still Executes?: If called Host-first

C# Test: same C# vector 160

Regression: HTML 498 PASS / C# 51 PASS (this audit)

Source of Truth: unused in UI

Status: COPY — NOT MIGRATED

calcAvailableStock

Old Function: calcAvailableStock

Old File: Sirman_Final.html:24782

New Class: CalculationEngine

New Method: AvailableStock

C# Implementation: max(0,current-reserved)

UI Call Path: NO UI caller found (stock UI uses invStockSnapshot)

JS Still Executes?: If called Host-first

C# Test: AvailableStock_ZeroAndMissing

Regression: HTML 498 PASS / C# 51 PASS (this audit)

Source of Truth: unused in UI

Status: COPY — NOT MIGRATED

calcWarrantyEndDate

Old Function: calcWarrantyEndDate

Old File: Sirman_Final.html:24761

New Class: CalculationEngine

New Method: WarrantyEndDate / AddJalaliMonths

C# Implementation: Jalali month add

UI Call Path: calcWarrExpFromBuy → calcWarrantyEndDate → calc.warrantyEndDate

JS Still Executes?: exe Host: NO first-path. HTML-only YES addJalaliMonths

C# Test: WarrantyEndDate_Plus24Months, Jalali_MonthOverflowAndZeroMonths

Regression: HTML 498 PASS / C# 51 PASS (this audit)

Source of Truth: exe C#

Status: MIGRATED (exe)

calcSlaStatusFromAgeHours

Old Function: calcSlaStatusFromAgeHours

Old File: Sirman_Final.html:24797

New Class: CalculationEngine

New Method: SlaStatusFromAgeHours

C# Implementation: <24 normal / <48 warning / <72 critical / else overdue

UI Call Path: checkWarrantySlaAlerts + cust360 → calc.sla

JS Still Executes?: exe Host: NO first-path

C# Test: Sla_Thresholds_MatchHtml, Sla_Boundaries

Regression: HTML 498 PASS / C# 51 PASS (this audit)

Source of Truth: exe C#

Status: MIGRATED (exe)

# 8. Invoice

| Item | JS | C# | UI Call | Writer | SoT | Test | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Invoice Line | fallback in calcInvoiceLine | InvoicePricing.Line | calcT/getData | C# compute exe | C# exe | yes | MIGRATED (exe) |
| Pricing | same | same | same | C# | C# exe | yes | MIGRATED (exe) |
| Discount % | Math.round in fallback and still in calcT loop da= | Line.Da | calcInvoiceLine | C# via line | C# exe for line.da | yes | MIGRATED (exe) / calcT still computes da locally unused if line from C# |
| Tax | co-tax company id only | NOT FOUND | N/A | N/A | N/A | NO | NOT FOUND in product |
| Service Fee / labor on invoice | NOT as invoice field; labor only in unused calcFinalAmount | FinalAmount | NO | — | — | C# only | COPY — NOT MIGRATED |
| Invoice Total | calcT JS sum then overwrite; getData reduce then overwrite | InvoicePricing.Totals / invoice.totals | calcT:11501 getData:11539 | JS sum always + C# overwrite | C# if Host else JS | InvoiceTotals_SumsLines | PARTIAL |
| Invoice Save/Close | saveInv/closeInv | NOT FOUND persist | buttons | JS localStorage | JS | HTML | NOT MIGRATED |

# 9. Payment / Finance

آیا C# تصمیم نهایی قانون را می‌گیرد؟ در exe برای مجاز بودن برداشت/واریز: بله (hasBusinessCore). آیا C# ردیف حساب را می‌نویسد؟ خیر — svAccounts در JS.

| Item | JS | C# | Final decision | Status |
| --- | --- | --- | --- | --- |
| Deposit validation | amount<=0 HTML-only | PaymentRules.Deposit | exe C#; persist JS balance+=amount | PARTIAL (rule MIGRATED, persist JS) |
| Withdrawal validation + newBalance | amount checks HTML-only | PaymentRules.Withdraw | exe C# newBalance then JS trx+svAccounts | PARTIAL |
| Payment record | trx object JS | NOT FOUND entity service | JS | NOT MIGRATED persist |
| Remaining | calcBalance unused; UI may subtract locally | PaymentRules.Remaining | C# unused by UI remaining screens NOT VERIFIED | COPY engine / UI NOT VERIFIED |
| Balance account | acc.balance JS | Withdraw.NewBalance used in exe | exe C# for withdraw result | PARTIAL |
| Overpayment remaining | — | Remaining 100-150 = -50 tested | engine only | COPY |
| Invalid payment | JS messages | ok:false error JSON | exe C# | MIGRATED rule |

# 10. Inventory

| Op | JS | C# | UI Caller | Storage Writer | SoT | Tests | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AddStock | applyStockByWarehouse in | InventoryCore.AddStock | saveWarehouseDoc does NOT call Host addStock | JS byWh | JS | AddStockRejectsZero (engine only) | COPY — NOT MIGRATED |
| RemoveStock | applyStock out / _deductStock | Consume | warehouse JS; sale consume Host | JS | mixed | Consume_UsesMaxZero | PARTIAL sale / NOT warehouse |
| ReserveStock | invReserveOnItem HTML-only branch | InventoryCore.Reserve | invReserveOnItem hostOn | C# item → applyCoreItemOnto JS | C# exe | StockReserveRelease + HTML reserve mock | MIGRATED (exe) |
| ReleaseStock | invReleaseReserveOnItem | InventoryCore.Release | same | applyCoreItemOnto | C# exe | C# reserve/release test | MIGRATED (exe) |
| ConsumeStock | HTML-only _deductStock | InventoryCore.Consume | saveSale → _deductStock | applyCoreItemOnto + _applyStockMovement JS | C# qty exe | Consume_UsesMaxZero | MIGRATED rule (exe) / persist JS |
| AdjustStock | saveWarehouseDoc type=adjust | NOT FOUND named Adjust | warehouse UI | JS | JS | NO | NOT MIGRATED |
| GetStockBalance / Snapshot | fallback invStockSnapshot | InventoryCore.Stock | many via invStockSnapshot | read | C# exe | StockReserveRelease | MIGRATED (exe) |
| AvailableStock fn | calcAvailableStock unused | CalculationEngine.AvailableStock | NO UI | — | — | yes engine | COPY — NOT MIGRATED |
| Warehouse Document | saveWarehouseDoc :16380 | NOT FOUND | button ثبت حواله | JS warehouseDocs + stockMoves | JS | HTML warehouse tests | DEFERRED — SAFETY RISK |

# 11. SINGLE WRITER AUDIT

| Operation | Writer | Note |
| --- | --- | --- |
| Inventory.AddStock (warehouse) | JS | C# AddStock not called — not BOTH |
| Inventory.Reserve exe | C# mutate + JS applyCoreItemOnto | یک قانون؛ آداپتر ذخیره JS. نه دو فرمول همزمان |
| Inventory.Consume sale exe | C# Consume + JS apply + movement | اگر core null: forEach return — JS consume اجرا نمی‌شود. NOT BOTH formulas |
| saveWar | JS | DEFERRED |
| closeWar | JS | DEFERRED |
| closeInv | JS | DEFERRED persist |
| saveWarehouseDoc | JS | DEFERRED |
| applyStockByWarehouse | JS | DEFERRED |
| _deductStock HTML-only | JS | Host off |
| _deductStock exe | C# qty | JS movement log |
| Payment persist | JS svAccounts | C# does not write storage |
| Invoice Save | JS | NOT MIGRATED |
| calcSaleTotal exe | BOTH compute | CRITICAL — TWO WRITERS of the total formula (JS reduce always, then C# overwrite) |
| calcT totals | BOTH compute | JS sum always, then invoice.totals overwrite — TWO COMPUTES |

CRITICAL — TWO WRITERS (compute): calcSaleTotal and calcT/getData totals always run JS then may overwrite from C#.

saveWar/closeWar: یک Writer (JS). دو Writer فعال نشد — درست برای DEFERRED.

# 12. Warranty

| Item | JS | C# | Caller | Persist | Audit | Test | SoT | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| saveWar | 18884 YES | NO | button ثبت پرونده | svWars JS | auditUser JS | HTML | JS | DEFERRED — LIVE DATA RISK |
| closeWar | 19067 YES | Apply unused | button ✓ | svWars JS | auditUser JS | HTML | JS | DEFERRED — LIVE DATA RISK |
| warrantyCloseMissingFields | 19011+ YES | CloseMissingFields subset only | closeWar JS | n/a | n/a | NO C# for full field list | JS | COPY incomplete / NOT USED by UI |
| canWarrantyTransition | 24827 host-first | WarrantyWorkflow.CanTransition | only applyWarrantyTransition | n/a | n/a | OnlyOpenToClosed | C# if Host | COPY/DEAD — UI closeWar does not call |
| applyWarrantyTransition | 24834 JS only no Host | WarrantyWorkflow.Apply + Host op unwired | NO caller in HTML | would copy record | NO | OnlyOpenToClosed engine | JS if ever called | DEFERRED / NOT FOUND caller |
| calcWarrantyEndDate | fallback addJalaliMonths | WarrantyEndDate | calcWarrExpFromBuy | n/a | n/a | yes | C# exe | MIGRATED (exe) |
| checkWarrantySlaAlerts | timer JS persist slaLastAlertAt | via calcSlaStatusFromAgeHours | startWarrantySlaAlerts | svWars if changed | ntf | Sla C# | status C# / persist JS | PARTIAL |

# 13. Service / Repair

| Item | Old JS | New C# | Call Path | Writer | Test | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Create/edit case | saveWar | NOT FOUND | UI button | JS | HTML | DEFERRED |
| Parts suggestion | suggestPartsForCase :24803 applySuggestedWarParts | PartsAdvisor.Suggest unused by UI | JS only | JS | SuggestParts_OnlyFromCatalog engine; qty vs available differs | DEFERRED — SAFETY RISK / COPY |
| Receive/diagnosis/QC | companyReport in saveWar/closeMissing | NOT FOUND | JS forms | JS | HTML | NOT MIGRATED |

# 14. SmartCore

JS Version: Sirman_Final.html:24859 var SmartCore = { calc, workflow, rules, inventory, errors, events }

C# Version: NO class SmartCore. SmartCoreContract constants + CalculationEngine/WarrantyWorkflow/PartsAdvisor copies.

UI uses C#?: not via SmartCore.* — grep SmartCore. and InventoryEngine. = no matches. Sub-functions may Host-first.

JS still executes?: object unused; wrapped functions used.

Duplicate: YES at function level for calc* .

SMARTCORE STATUS: NOT MIGRATED (facade object). Underlying calcWarrantyEndDate/SLA MIGRATED (exe). calcBalance/Final/Available/Reorder COPY unused by UI.

# 15. InventoryEngine

JS Version: Sirman_Final.html:17290 var InventoryEngine = { stock: invStockSnapshot, reserve: invReserveOnItem, ... }

C# Version: InventoryCore + InventoryEngineContract.Location still "Sirman_Final.html"

Caller: UI calls invStockSnapshot/invReserveOnItem directly, not InventoryEngine.stock

INVENTORY ENGINE STATUS: object NOT MIGRATED. stock/reserve/release functions Host-first MIGRATED (exe). Warehouse document engine NOT MIGRATED. Parallel C# copy exists.

# 16. Application Services

| Class | File | Methods | Purpose | Caller | Deps | Tests | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BusinessFacade | desktop/Sirman.Core/Application/BusinessFacade.cs | Run, Dispatch | JSON dispatcher | DesktopSecurity.Business ← SirmanHostObject.RunBusiness | Business/* | BusinessFacadeDualRunTests + Phase2B Facade_WithdrawInvalid | REAL dispatcher not domain service |
| SecurityFacade | Application/SecurityFacade.cs | Login/... | فاز ۱ | DesktopSecurity.Current | Security/* | 24 authz tests | NOT 2B |
| InvoiceService/CustomerService/... | — | — | — | — | — | — | NOT FOUND |

CurrentJsonStore is Data not Application Service. Scaffolds: empty IInvoiceRepository/ICustomerRepository.

# 17. Domain Layer

PARTIAL / mostly SCAFFOLD

| Kind | Finding |
| --- | --- |
| Entities | NOT PRESENT (no Customer/Invoice/Warranty class) |
| Value Objects | InvoiceLine/SaleLine/StockSnapshot in Business namespace — DTOs |
| Domain Services | NOT PRESENT |
| Business Rules | static methods in Business/* — REAL formulas, not DDD services |
| Domain Events | BusinessEvent record UNUSED |
| Contracts | SmartCoreContract / InventoryEngineContract strings |

# 18. Data Access Boundary

مسیر واقعی محصول: UI JS persist localStorage. Core JSON in/out. CurrentJsonStore.MergeItem USED only in Phase2BTests — NOT USED by BusinessFacade or InventoryCore.

| Symbol | DEFINED / USED / NOT USED |
| --- | --- |
| IInventoryRepository.MergeItem | DEFINED; USED in tests only; NOT USED in runtime |
| IInvoiceRepository | DEFINED empty; NOT USED |
| ICustomerRepository | DEFINED empty; NOT USED |
| CurrentJsonStore | DEFINED; USED in tests; NOT USED in runtime |
| applyCoreItemOnto JS | USED runtime adapter |
| Core → localStorage | NOT USED (no localStorage in Business/*) |
| Host → Storage | RunBusiness does not persist |

مرز کامل Business→DataAccess→Storage در runtime وجود ندارد. SCAFFOLD + JS persist.

# 19. Host Boundary

Invoice line (exe):
  calcInvoiceLine → takeBusinessCore('invoice.line') → getSirmanHostSync
  → sirmanHost.RunBusiness (SirmanHostObject.cs:50)
  → DesktopSecurity.Business.Run → BusinessFacade.Run
  → InvoicePricing.Line → JSON result (no storage)

Reserve (exe):
  invReserveOnItem → hasBusinessCore → takeBusinessCore('inventory.reserve')
  → InventoryCore.Reserve → applyCoreItemOnto(item) → later svParts JS localStorage

saveWar:
  saveWar → mutate warranties/parts → svWars/svParts → localStorage
  (no RunBusiness)

HTML-only any calc:
  takeBusinessCore returns null → JS formula

# 20. Source of Truth Matrix

| Operation | JS Exists | C# Exists | UI Uses C# | JS Executes | Writer | SoT | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| invoice.line | YES fb | YES | YES exe | exe NO if core | C# | C# exe | MIGRATED |
| invoice.totals | YES sum | YES | YES overwrite | YES always | BOTH compute | C# if Host | PARTIAL |
| sale.total | YES reduce | YES | YES overwrite | YES always | BOTH compute | C# if Host | PARTIAL |
| sale.line | YES | YES | YES overlay | discAmt always JS | mixed | C# total if Host | PARTIAL |
| calc.balance | YES | YES | NO | only if called | — | unused | COPY |
| calc.finalAmount | YES | YES | NO | if called | — | unused | COPY |
| calc.availableStock | YES | YES | NO | if called | — | unused | COPY |
| calc.reorderPoint | YES | YES | NO | if called | — | unused | COPY |
| calc.warrantyEndDate | YES fb | YES | YES | exe NO if core | C# | C# exe | MIGRATED |
| calc.sla | YES fb | YES | YES | exe NO if core | C# | C# exe | MIGRATED |
| inventory.stock | YES fb | YES | YES | exe NO if core | read C# | C# exe | MIGRATED |
| inventory.reserve | YES fb | YES | YES exe | exe NO formula | C# + apply JS | C# exe | MIGRATED |
| inventory.release | YES fb | YES | YES exe | exe NO formula | C# + apply | C# exe | MIGRATED |
| inventory.consume sale | YES fb | YES | YES exe | exe NO formula | C# + movement JS | C# exe | MIGRATED rule |
| inventory.addStock warehouse | YES | YES unused | NO | YES JS | JS | JS | COPY |
| payment.withdraw rule | YES fb | YES | YES exe | exe NO checks | C# rule JS persist | C# rule | PARTIAL persist |
| payment.deposit rule | YES fb | YES | YES exe | exe NO <=0 | C# rule JS persist | C# rule | PARTIAL persist |
| saveWar/closeWar | YES | NO/unused | NO | YES | JS | JS | DEFERRED |
| saveWarehouseDoc | YES | NO | NO | YES | JS | JS | DEFERRED |
| Customer/Tasks/Reports | YES | NO | NO | YES | JS | JS | NOT MIGRATED |
| warranty.canTransition | YES | YES | dead | if apply called | C# if Host | dead | COPY/DEAD |

# 21. Duplicate Logic Audit

DUPLICATE BUSINESS LOGIC RISK

هر فرمول Host-first هنوز بدنه JS fallback دارد. در exe اگر Host کار کند یک قانون اجرا می‌شود. خطر: HTML-only و exe می‌توانند در آینده واگرا شوند.

خطر فعال در runtime exe: calcSaleTotal و calcT ابتدا JS را حساب می‌کنند. اگر JSON C# با JS فرق کند، C# برنده است — اما دو محاسبه انجام شده. اگر Host قطع شود وسط جلسه، SoT عوض می‌شود.

PartsAdvisor vs suggestPartsForCase: qty vs available — اگر فردا سیم شود نتایج فرق می‌کنند. امروز UI از JS استفاده می‌کند.

CloseMissingFields C# زیرمجموعه JS است.

# 22. Dual Run

dualPrefer: NOT FOUND in Sirman_Final.html (حذف شده در 2B).

Runtime dual compute remaining: calcSaleTotal (JS reduce + C#), calcT/getData (JS sum + C# totals). Production path = TECHNICAL DEBT not test-only.

HTML tests mock Host to prove C# wins (fin=777). GOOD for verification of SoT switch. NOT a production dualPrefer.

# 23. Tests

|  | JS | C# |
| --- | --- | --- |
| Before 2B (ι, executed) | 496 PASS | 38 PASS |
| After 2B (κ, executed this audit) | 498 PASS | 51 PASS |

New C# file: desktop/Sirman.Core.Tests/Phase2BTests.cs class Phase2BEdgeCaseTests

| Method | Purpose | Result |
| --- | --- | --- |
| InvoiceLine_ZeroDiscKeepsZeroFinRawAsEstMinusDa | disc 0 finRaw 0 → fin=est | PASS |
| InvoiceLine_NegativeAndMissingTreatAsZero | NaN → 0 | PASS |
| InvoiceTotals_SumsLines | Facade invoice.totals | PASS |
| SaleLine_ZeroQtyBecomesOne | qty 0 → 1 | PASS |
| Payment_DepositRejectsZero_WithdrawExactBalance | deposit 0; withdraw 40/40 | PASS |
| Remaining_OverpayIsNegativeLikeJs | -50 | PASS |
| Sla_Boundaries | 0..72 | PASS |
| AvailableStock_ZeroAndMissing | zeros | PASS |
| Jalali_MonthOverflowAndZeroMonths | 1405/11/30+1 | PASS |
| Inventory_InsufficientReserve_DoesNotMutateOriginal | clone safety | PASS |
| Inventory_AddStockRejectsZero | qty<=0 | PASS |
| CurrentJsonStore_MergesCoreItemOntoLive | adapter test only | PASS |
| Facade_WithdrawInvalid_ControlledFailure | amount 0 | PASS |

New HTML: test_laegh.js گروه فاز ۲B — Host mock SoT + reserve writer. PASS. Proven red previously when takeBusinessCore renamed.

# 24. Regression

| Suite | Total | Passed | Failed | Skipped |
| --- | --- | --- | --- | --- |
| test_laegh.js κ | 498 | 498 | 0 | 0 |
| Sirman.Core.Tests κ | 51 | 51 | 0 | 0 |

FAIL: none. Related to PHASE 2B: none.

# 25. Manual Functional Check

NOT VERIFIED

این محیط لینوکس Cloud Agent است. WebView2/Sirman.exe و مرورگر تعاملی Login/Invoice/Warranty اجرا نشد. فقط تست خودکار Node + dotnet.

# 26. Data Safety

NO STORAGE MIGRATION

localStorage کلیدها و svWars/sv/svParts/svAccounts همان‌اند. Schema عوض نشده. Core persist نمی‌کند. خطر فساد از دو Writer روی saveWar ایجاد نشد چون saveWar منتقل نشد. خطر: applyCoreItemOnto ناقص بودن فیلدها اگر C# فیلد تازه‌ای بفرستد — امروز فیلدهای qty/reserved/byWh/reservedByWh کپی می‌شوند.

# 27. Backward Compatibility

NOT APPLICABLE — Migration Schema انجام نشده. داده‌های قبلی همان JSON localStorage هستند.

# 28. Security

RunBusiness در AlwaysAllowedHostMethods است (PermissionCatalog) — محاسبه بدون نشست. فاز ۲B این را عوض نکرد. ValidateEntity همچنان فاز ۱ است و به RunBusiness وصل نیست. Audit: withdraw/reserve مسیرهای جدید auditActivity اختصاصی اضافه نکردند؛ emit موجود برای deposit ماند. Password در این مسیرها نیست. NOT VERIFIED that every migrated write hits auditUser.

# 29. Performance

NOT MEASURED

مشاهده کدی: calcT به ازای هر خط invoice.line Host call + یک invoice.totals — در exe می‌تواند چند تماس همزمان WebView2 sync باشد (blocking UI). Duplicate calculation در calcSaleTotal. Memory leak: NOT MEASURED.

# 30. Architecture Before

PHASE 2 (ι):
HTML JS formula FIRST
  → optional RunBusiness
  → dualPrefer: mismatch keeps JS
Persist: localStorage

# 31. Architecture After

PHASE 2B (κ) actual:
HTML presentation
  ├─ exe Host present:
  │    takeBusinessCore → RunBusiness → BusinessFacade → Business/*
  │    (some ops still JS-compute-then-overwrite: sale.total, invoice.totals)
  │    writes: C# snapshot → applyCoreItemOnto → sv* localStorage
  └─ HTML-only / Host null:
       original JS formulas → sv* localStorage

CurrentJsonStore unused at runtime.
dualPrefer removed.

MATERIAL CHANGE: dualPrefer JS-wins removed; Host-first for selected ops. NO MATERIAL CHANGE to persist, warehouse docs, saveWar, SmartCore object, Database, REST.

# 32. Migration Score

Total Identified Business Logic = 39

Fully Migrated = 8

Partially Migrated = 6

Deferred = 6

COPY unused / engine-only = 7

Not Migrated = 12

Migration Completion: 8 / 39 × 100 = 21%

Partial و Deferred در Fully Migrated حساب نشدند.

# 33. Risk Matrix

| Risk | Severity | Probability | Impact | Recommendation |
| --- | --- | --- | --- | --- |
| Duplicate Business Logic (fallback + unused copies) | High | High | exe/HTML-only drift | یک تست قرارداد مشترک یا حذف fallback فقط وقتی HTML-only کنار گذاشته شود |
| Two compute writers sale.total / calcT | High | High (every keystroke in exe) | wrong total if overwrite skipped | Host-first like calcInvoiceLine; do not JS-sum first |
| JS Source of Truth HTML-only and persist | Medium | Certain | Phase 3 DB on split brain | قبول معماری تا HTML-only لازم است؛ persist را Adapter کنید |
| Live Data Risk saveWar/closeWar | High | If migrated naively | corrupt cases/stock | keep DEFERRED until single writer tests |
| Storage Coupling | High | Certain | Core cannot persist | implement I*Repository for real or stop claiming boundary |
| Missing Tests Host WebView2 live | Medium | Certain | SoT unproven in real exe | manual/e2e Host |
| Security RunBusiness always allowed | Medium | If persist added later | authz bypass | do not attach persist to RunBusiness without gate |
| Regression | Low currently | Low | user data | keep 498/51 gate |
| AddStock byWh mismatch | High if wired | N/A now | wrong warehouse qty | do not SoT AddStock until byWh matches |
| suggestParts qty vs available | Medium if wired | N/A now | wrong suggestion qty | align formulas first |

# 34. Technical Debt

| Description | Location | Severity | Recommended Phase |
| --- | --- | --- | --- |
| calcSaleTotal JS reduce before C# | Sirman_Final.html:20204-20210 | High | 2B leftover / 2C |
| calcT/getData JS sum before totals | 11482-11540 | High | 2C |
| getData passes finRaw:r.fin into invoice.totals | 11539 | Medium | 2C verify |
| CurrentJsonStore unused in runtime | Data/CurrentJsonStore.cs | Medium | before Phase 3 |
| Empty IInvoice/ICustomer repositories | CurrentStorage.cs | Low | Phase 3 or delete |
| SmartCore/InventoryEngine objects unused | HTML 17290/24859 | Low | cleanup later |
| canTransition dead vs closeWar | 24827 vs 19067 | Medium | 2C warranty |
| No live WebView2 test | tests | High | 2C |
| _deductStock host core null silently skips item | 20263 | Medium | 2C |
| _restockFromSale still JS only | 20284 | Medium | inventory 2C |

# 35. PHASE 3 Readiness

READY WITH CONDITIONS

شروط:

1. Persist هنوز localStorage است؛ فاز ۳ نباید ادعا کند Core داده را نگه می‌دارد تا I*Repository واقعاً در مسیر saveInv/saveWar/svParts استفاده شود.

2. Dual compute sale.total/calcT باید Host-first شود.

3. saveWar/closeWar/warehouse docs یا خارج از محدوده فاز ۳ بمانند یا تک‌Writer با تست.

4. RunBusiness را بدون مجوز به persist وصل نکنید.

5. HTML-only باید تصمیم صریح بگیرد: همچنان JS یا کنار گذاشته شود.

بدون این شروط: NOT READY برای Central Database.

# 36. Recommendation

PHASE 2B کامل نیست. قبل از PHASE 3 (Central Database):

• Host-first کردن calcSaleTotal و calcT (حذف compute مضاعف)

• سیم کردن یا حذف APIهای مرده (calcBalance UI، AddStock، ApplyTransition، PartsAdvisor)

• نگه داشتن saveWar/closeWar/حواله به‌عنوان JS تا تست تک‌Writer آماده شود

• آداپتر ذخیره را در مسیر واقعی sv* بگذارید یا ادعا نکنید مرز Data وجود دارد

فاز ۳ فقط وقتی که Writer داده یک لایه است، نه وقتی فرمول‌های انتخابی در exe درست کار می‌کنند.

# Verification stamp

Audit on cursor/phase2b-core-3733 @ 68cdb30. HTML tests 498/498. C# tests 51/51. dualPrefer NOT FOUND. CurrentJsonStore runtime UNUSED. No application code changed to produce this file.