# PHASE 2 FINAL COMPLETION REPORT

Sirman / لایق الکترونیک پارسیان — 1405.5.23λ — 1405/05/23

Evidence-based report after implementation. No Phase 3 / Database / REST.

# 1. Executive Summary

PHASE 2 STATUS: COMPLETE (exe source of truth). HTML-only keeps JS fallback because Host is absent — this is the documented compatibility path, not dual-run in the Windows exe.

Version: 1405.5.23λ / assembly 1405.5.23.12

C# tests: 67/67 pass

HTML tests: 502/502 pass

Database: not created

REST API: not created

Storage: still localStorage via CurrentJsonStore adapter

Live WebView2 GUI on this Linux agent: NOT VERIFIED (Windows Host). Call path verified with mocked Host + C# facade tests.

# 2. Previous State

PHASE 2B (κ) was PARTIALLY COMPLETE (~8/39 fully migrated). Dual compute remained in calcT/calcSaleTotal. saveWar/closeWar/warehouse persist were JS writers. CurrentJsonStore was test-only.

# 3. Implemented Changes

InventoryCore: ApplyByWarehouse, AddStock(whId), RemoveStock, AdjustStock, defective handling

WarehouseDocuments.ValidateAndApply for saveWarehouseDoc

InvoiceService.Validate/Close consumes product inventory

PaymentRules.ApplyDeposit/ApplyWithdraw/Edit/Delete mutate account JSON

WarrantyWorkflow.ValidateSave/Save/Close + full CloseMissingFields

ServiceRepairWorkflow wraps warranty (service cases are warranties in this product)

BusinessFacade dispatches new ops and merges via CurrentJsonStore at runtime

HTML exe path: C# first, no JS overwrite of totals; persist adapter only

HTML-only: original JS formulas remain as fallback

# 4. Files Added

desktop/Sirman.Core/Business/InvoiceService.cs

desktop/Sirman.Core/Business/ServiceRepairWorkflow.cs

desktop/Sirman.Core/Business/WarehouseDocuments.cs

desktop/Sirman.Core.Tests/Phase2CompleteTests.cs

Sirman_Final_1405.5.23λ.html

updates/Sirman_Update_1405.5.23λ.json

# 5. Files Modified

Sirman_Final.html / Laegh_Final.html / index.html

BusinessFacade.cs, InventoryCore.cs, WarrantyWorkflow.cs, PaymentRules.cs, PartsAdvisor.cs

CurrentJsonStore.cs, CurrentStorage.cs, SmartCoreContract.cs, InventoryEngineContract.cs

docs/ARCHITECTURE_RULES.md, SIRMAN_VERSION.json, Directory.Build.props, launchers, test_laegh.js

# 6. Files Removed

None. Historical κ HTML/update files kept.

# 7. Business Logic Migration Matrix

| Logic | Old JS | New C# | UI uses C# (exe) | Source of Truth (exe) | Writer | Test | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Customer validate | EntityValidator JS forms | EntityValidator.cs | ValidateEntity | C# validation + JS persist | JS persist | existing | MIGRATED (validation) |
| Invoice line/totals | calcInvoiceLine/calcT | InvoicePricing / invoice.line¦totals | yes | C# | n/a calc | Phase2B+HTML | MIGRATED |
| Invoice close | closeInv qty-1 | InvoiceService.Close | yes | C# | C# mutate + sv() | Phase2Complete | MIGRATED |
| Sale total/line | calcSaleTotal | InvoicePricing.Sale* | yes | C# | n/a calc | HTML | MIGRATED |
| Sale consume | _deductStock | InventoryCore.Consume | yes | C# | C# + persist | Phase2B | MIGRATED |
| Payment deposit/withdraw | depositToAccount/withdrawFromAccount | PaymentRules.Apply* | yes | C# | C# account JSON + svAccounts | Phase2Complete+HTML mock | MIGRATED |
| Payment remaining | calcBalance | CalculationEngine.Balance | when called | C# | n/a | existing | MIGRATED |
| Inventory snapshot/reserve/release | invStockSnapshot/Reserve | InventoryCore | yes | C# | C# + applyCoreRecordOnto | Phase2B | MIGRATED |
| Add/Remove/Adjust/ApplyByWarehouse | applyStockByWarehouse | InventoryCore.ApplyByWarehouse | yes | C# | C# | Phase2Complete | MIGRATED |
| Warehouse document | saveWarehouseDoc | WarehouseDocuments | yes | C# | C# mutated items + svWarehouse | Phase2Complete | MIGRATED |
| Warranty save/close | saveWar/closeWar | WarrantyWorkflow.Save/Close | yes | C# | C# record + svWars | Phase2Complete+HTML src | MIGRATED |
| Warranty end date / SLA | calcWarrantyEndDate/calcSla | CalculationEngine | yes | C# | n/a | existing | MIGRATED |
| Parts suggest | suggestPartsForCase | PartsAdvisor | yes | C# | n/a | available qty test | MIGRATED |
| Service/Repair | saveWar (same records) | ServiceRepairWorkflow | yes (same UI) | C# | same as warranty | service.save test | MIGRATED |
| Reports display | JS render | not a decision engine | display only | data from persist | n/a | existing HTML | N/A — presentation |
| Backup/restore | exportData JS | not Phase 2 target | JS | JS persist pack | JS | existing | OUT OF SCOPE PHASE 2 (backup engine is later) |
| Print layout | print HTML | Print Host already exists | Host printers | layout JS | n/a | existing | OUT OF SCOPE PHASE 2 |

# 8. Source of Truth Matrix

| Operation | JS Source | C# Source | Runtime Caller | Writer | Source of Truth |
| --- | --- | --- | --- | --- | --- |
| calcInvoiceLine | fallback | InvoicePricing.Line | UI calcInvoiceLine | n/a | C# exe / JS html-only |
| calcT totals | fallback sum | invoice.totals | calcT | n/a | C# exe |
| calcSaleTotal | fallback reduce | sale.total | calcSaleTotal | n/a | C# exe |
| calcBalance/Final/Available/SLA/WarrantyEnd | fallback | CalculationEngine | named functions | n/a | C# exe |
| deposit/withdraw/edit/delete trx | fallback | payment.apply* | account UI | C# account JSON | C# exe |
| inventory apply/reserve/consume | fallback | inventory.* | warehouse/sale/invoice | C# item JSON | C# exe |
| saveWarehouseDoc | fallback loop | inventory.applyWarehouseDoc | saveWarehouseDoc | C# mutated map | C# exe |
| saveWar | fallback validate | warranty.save | saveWar | C# record | C# exe |
| closeWar | fallback missing | warranty.close | closeWar | C# record | C# exe |
| closeInv | fallback qty-1 | invoice.close | closeInv | C# invoice+inventory | C# exe |
| localStorage.setItem | persist adapter | none | sv/svWars/svParts/svAccounts | persist only | storage, not business |

# 9. Single Writer Matrix

| Operation | JS Writer (exe) | C# Writer | Active Writer |
| --- | --- | --- | --- |
| Invoice totals | OFF | ON | C# |
| Sale totals | OFF | ON | C# |
| Payment balance | OFF | ON | C# |
| Stock qty/byWh | OFF | ON | C# |
| Warehouse doc apply | OFF | ON | C# |
| Warranty status/fields | OFF | ON | C# |
| Invoice close stock | OFF | ON | C# |
| Persist localStorage | ON (adapter) | OFF | JS persist adapter |

Persist helpers (sv, svWars, svParts, svAccounts, svWarehouse) serialize C# results. They do not recompute qty/status/totals in the exe path. This is the storage adapter, not a second business writer.

# 10. Storage Architecture

UI → Host.RunBusiness → BusinessFacade → Domain services → CurrentJsonStore.MergeItem → JSON result → JS applyCoreRecordOnto + persistCoreSnapshot → localStorage.

Business Core does not call localStorage. Kind = html-localStorage-indexeddb. Phase 3 can replace CurrentJsonStore only.

NO STORAGE MIGRATION. Existing keys (lw2, lv, li, lp2, laegh_warehouse, accounts) unchanged.

# 11. Host Integration

SirmanHostObject.RunBusiness → DesktopSecurity.Business.Run → BusinessFacade.Run

Verified: C# facade tests + HTML tests with mocked chrome.webview.hostObjects.sync.sirmanHost.

Live WebView2 on Windows desktop: NOT VERIFIED in this Linux cloud agent.

# 12. Inventory Migration

InventoryCore is the only engine. JS InventoryEngine object remains as a facade over the same functions (which call C# in exe). ApplyByWarehouse updates byWh and qty together — the previous AddStock-without-byWh gap is closed.

# 13. Invoice Migration

Line + totals from InvoicePricing. closeInv in exe uses invoice.close which validates seller/items/not-closed and Consume(qty=1) per product code. Totals not re-summed in JS when Host is present.

# 14. Payment Migration

ApplyDeposit/ApplyWithdraw mutate balance and transactions in C#. Edit/Delete reverse old amount then apply new. Overpay remaining stays signed (JS-compatible).

# 15. Warranty Migration

saveWar: C# ValidateSave + status for phone_fix/no_follow. Part consume via inventory.consume. closeWar: CloseMissingFields (company/agency) + CanTransition open→closed. Defective return uses applyStockByWarehouse (C# ApplyDefective).

UI still gathers form fields (getWarData) — presentation. Decision and status are C#.

# 16. Service/Repair Migration

This product stores service/repair as warranty records. ServiceRepairWorkflow.CreateOrUpdate/Complete map to WarrantyWorkflow. No parallel CRM was invented.

# 17. SmartCore

C# CalculationEngine + WarrantyWorkflow + PartsAdvisor. JS SmartCore object still exists as a name pointing at the same functions (now Host-first). SMARTCORE STATUS: MIGRATED (exe). JS object is a UI alias, not a second engine.

# 18. InventoryEngine

C# InventoryCore is the engine. JS InventoryEngine remains a facade. INVENTORY ENGINE STATUS: MIGRATED (exe).

# 19. Tests

| Project | File | Class/Group | Count | Result |
| --- | --- | --- | --- | --- |
| Sirman.Core.Tests | BusinessCoreTests + Phase2B + Phase2Complete | unit/facade | 67 | PASS |
| test_laegh.js | Sirman_Final.html | vm + source + mock Host | 502 | PASS |

Before Phase 2B: HTML 496, C# 38 (from prior report). After 2B: HTML 498, C# 51. After this completion: HTML 502, C# 67.

# 20. Integration Tests

HTML mock-Host tests execute depositToAccount, invReserveOnItem, calcInvoiceLine against a fake RunBusiness. C# BusinessFacade.Run tests execute invoice.close, warranty.save/close, warehouse doc, payment apply.

True WebView2 process test: NOT VERIFIED (Linux agent / no Windows WebView2).

# 21. Regression

Total HTML 502 Passed 502 Failed 0 Skipped 0. C# 67/67. New warranty.save source test was proven RED by renaming the op on a temp copy (14 failures including the new test).

# 22. Data Integrity

No schema migration. Keys unchanged. Core clones JSON before mutate. Failed rules return ok:false without applying. NO STORAGE MIGRATION.

# 23. Remaining JavaScript Business Logic

HTML-only fallback copies of the same formulas (required: open HTML without exe). Presentation: getWarData/getData DOM gathering, render, print layout, backup pack, window chrome.

Confirm() for insufficient stock remains UI. C# returns wouldGoNegative; user confirms; then C# result is applied.

# 24. Remaining Deferred Items

None for Phase 2 business operations listed in the order. Out of scope: Database, REST, Backup Engine rewrite, Print Engine rewrite. Those are later architecture stages, not leftover Phase 2 writers.

# 25. Blockers

BLOCKER — EXTERNAL DEPENDENCY: live Windows WebView2 GUI session cannot run on this Linux cloud agent. Required: a Windows machine with the exe. Work done instead: Node vm functional tests + C# facade tests.

# 26. Architecture Before

UI → JS business functions (sometimes dualPrefer / overwrite with C#) → localStorage. saveWar/closeWar/warehouse JS writers. Repositories unused at runtime.

# 27. Architecture After

UI (input/display) → sirmanHost.RunBusiness → BusinessFacade → InventoryCore/InvoiceService/PaymentRules/WarrantyWorkflow → CurrentJsonStore merge → JSON → applyCoreRecordOnto → persistCoreSnapshot → localStorage.

HTML-only: UI → JS fallback → localStorage.

This is a material architectural change for exe business decisions. Persist medium is unchanged (by design; Database is Phase 3).

# 28. Technical Debt

| Description | Location | Severity | Recommended Phase |
| --- | --- | --- | --- |
| HTML-only still contains fallback business copies | Sirman_Final.html | Medium — required compatibility | Keep until Host is mandatory |
| Backup/print still UI-heavy | HTML exportData / print* | Medium | later Backup/Print engines |
| Install kit duplicates full HTML | desktop/Sirman_*_Install | Low | existing delivery pattern |
| WebView2 live path untested here | Windows exe | Medium | manual Windows smoke |
| getSaleData calls sale.line twice per item | getSaleData | Low | micro-opt later |

# 29. PHASE 3 Readiness

READY WITH CONDITIONS

Business Core now owns exe decisions for the listed operations

Replace CurrentJsonStore with a database adapter without changing Domain

Do not persist via ungated REST — Host Object remains the only UI↔Core path

Run a Windows exe smoke (login, invoice close, warehouse in/out, saveWar/closeWar, payment) before cutting over storage

Keep HTML-only working until data actually leaves the browser

# 30. Recommendation

PHASE 2 is complete for the Windows exe Business Core. Do not start a database until a Windows smoke test of Host.RunBusiness on real data is signed off. Phase 3 should only swap the storage adapter.

Deliverables:

/workspace/Sirman_Final.html

/workspace/Sirman_Final_1405.5.23λ.html

/workspace/Sirman_Start.bat

C# tests 67/67, HTML tests 502/502